# SECTION 00 52 00

CONTRACT

| THIS AGREEMENT is by and between |  | Clarendon County Economic Development |  |  |  |
| --- | --- | --- | --- | --- | --- |
| (hereinafter called “Owner”) and | Digging Deep Construction, LLC |  |  |  |  |

doing business as an individual/a partnership/a corporation/a joint venture (strike out inapplicable terms), with its primary office in the City of __Gable_______, County of __Clarendon____, State of ___South Carolina___.

Owner and Contractor, in consideration of the mutual covenants set forth herein, agree as follows:

ARTICLE 1 - WORK

1.01	Contractor shall complete all Work as specified or indicated in the Contract Documents.  The Work is generally described as follows:

Roadway Improvements Spigner Road Widening and Interior Industrial Park Roadway at Alcolu Industrial and Technology Park in Clarendon County, South Carolina

ARTICLE 2 - THE PROJECT

2.01	The Project for which the Work under the Contract Documents may be the whole or only a part is generally described as follows:

Roadway Improvements Spigner Road Widening and Interior Industrial Park Roadway at Alcolu Industrial and Technology Park in Clarendon County, South Carolina

ARTICLE 3 - ENGINEER

3.01	The Project has been designed by:  Alliance Consulting Engineers, Inc., who is to act as Owner’s representative, assume all duties and responsibilities, and have the rights and authority assigned to Engineer in the Contract Documents in connection with the completion of the Work in accordance with the Contract Documents.

ARTICLE 4 - CONTRACT TIMES

4.01	Time of the Essence

A.	All time limits for Milestones for final payment as stated in the Contract Documents are of the essence of the Contract.

4.02	Dates for Substantial Completion and Final Payment

Contractor agrees that the work:  Roadway Improvements Spigner Road Widening and Interior Industrial Park Roadway at Alcolu Industrial and Technology Park in Clarendon County, South Carolina is to be completed within one hundred eighty (180) calendar days for the scope of work after the Notice to Proceed has been issued.

4.03	Liquidated Damages

A.	Contractor and Owner recognize that time is of the essence of this Agreement and that Owner will suffer financial loss if the Work is not completed within the times specified in Paragraph 4.02 above, plus any extensions thereof allowed in accordance with Article 12 of the General Conditions.  The parties also recognize the delays, expense, and difficulties involved in proving in a legal or arbitration proceeding the actual loss suffered by Owner if the Work is not completed on time.  Accordingly, instead of requiring any such proof, Owner and Contractor agree that as liquidated damages for delay (but not as a penalty), Contractor shall pay Owner $1,500 for each day that expires after the time specified in Paragraph 4.02 for completion and readiness for final payment until the Work is completed and ready for final payment.

ARTICLE 5 - CONTRACT PRICE

5.01	Owner shall pay Contractor for completion of the Work in accordance with the Contract Documents an amount in current funds equal to the sum of the amounts determined pursuant to Paragraphs 5.01.A below:

A.	For all Unit Price Work, an amount equal to the sum of the established unit price for each separately identified item of Unit Price Work times the estimated quantity of that item as indicated in the Bid Form attached hereto as part of these Contract Documents.

ARTICLE 6 - PAYMENT PROCEDURES

6.01	Submittal and Processing of Payments

A.	Contractor shall submit Applications for Payment in accordance with Article 14 of the General Conditions.  Applications for Payment will be processed by Engineer as provided in the General Conditions.

6.02	Progress Payments; Retainage

- Owner shall make progress payments on account of the Contract Price on the basis of Contractor’s Applications for Payment on or about the 30th day of each month during performance of the Work as provided in Paragraphs 6.02.A.1 and 6.02.A.2 below.  All such payments will be measured by the schedule of values established as provided in Paragraph 2.07.A of the General Conditions (and in the case of Unit Price Work based on the number of units completed) or, in the event there is no schedule of values, as provided in the General Requirements:

1.	Invoicing will be allowed on a monthly basis.  Application for Payment shall reflect services completed through the last day of the month.  Payment of invoices shall be due within thirty (30) days after receipt of an accurate, undisputed and properly submitted invoice to the County after acceptance of completed order/project.

2.	Prior to Substantial Completion, progress payments will be made in an amount equal to the percentage indicated below but, in each case, less the aggregate of payments previously made and less such amounts as Engineer may determine or Owner may withhold, including but not limited to liquidated damages, in accordance with Paragraph 14.02 of the General Conditions:

a.	90% of Work completed (with the balance being Retainage).

b.	90% of cost of materials and equipment not incorporated in the Work (with the balance being Retainage).

2.	Upon Substantial Completion, Owner shall pay an amount sufficient to increase total payments to Contractor to 90% of the Work completed, less such amounts as Engineer shall determine in accordance with Paragraph 14.02.B.5 of the General Conditions and less 10% of Engineer’s estimate of the value of Work to be completed or corrected as shown on the tentative list of items to be completed or corrected attached to the certificate of Substantial Completion.

6.03	Final Payment

A.	Upon final completion and acceptance of the Work in accordance with Paragraph 14.07 of the General Conditions, Owner shall pay the remainder of the Contract Price as recommended by Engineer as provided in said Paragraph 14.07.

ARTICLE 7 – CONTRACTOR’S REPRESENTATIONS

7.01	In order to induce Owner to enter into this Agreement Contractor makes the following representations:

A.	Contractor has examined and carefully studied the Contract Documents and the other related data identified in the Bidding Documents.

B.	Contractor has visited the Site and become familiar with and is satisfied as to the general, local, and Site conditions that may affect cost, progress, and performance of the Work.

C.	Contractor is familiar with and is satisfied as to all federal, state, and local Laws and Regulations that may affect cost, progress, and performance of the Work.

D.	Contractor has carefully studied all:  (1) reports of explorations and tests of subsurface conditions at or contiguous to the Site and all drawings of physical conditions in or relating to existing surface or subsurface structures at or contiguous to the Site (except Underground Facilities) which have been identified in Paragraph 4.02 of the General Conditions and (2) reports and drawings of a Hazardous Environmental Condition, if any, at the Site which has been identified in Paragraph 4.06 of the General Conditions.

E.	Contractor has obtained and carefully studied (or assumes responsibility for doing so) all examinations, investigations, explorations, tests, studies, and data concerning conditions (surface, subsurface, and Underground Facilities) at or contiguous to the Site which may affect cost, progress, or performance of the Work or which relate to any aspect of the means, methods, techniques, sequences, and procedures of construction to be employed by Contractor, including any specific means, methods, techniques, sequences, and procedures of construction expressly required by the Bidding Documents, and safety precautions and programs incident thereto.

F.	Contractor does not consider that any further examinations, investigations, explorations, tests, studies, or data are necessary for the performance of the Work at the Contract Price, within the Contract Times, and in accordance with the other terms and conditions of the Contract Documents.

G.	Contractor is aware of the general nature of work to be performed by Owner and others at the Site that relates to the Work as indicated in the Contract Documents.

H.	Contractor has correlated the information known to Contractor, information and observations obtained from visits to the Site, reports and drawings identified in the Contract Documents, and all additional examinations, investigations, explorations, tests, studies, and data with the Contract Documents.

I.	Contractor has given Engineer written notice of all conflicts, errors, ambiguities, or discrepancies that Contractor has discovered in the Contract Documents, and the written resolution thereof by Engineer is acceptable to Contractor.

J.	The Contract Documents are generally sufficient to indicate and convey understanding of all terms and conditions for performance and furnishing of the Work.

ARTICLE 8 - CONTRACT DOCUMENTS

8.01	Contents

A.	The Contract Documents consist of the following:

1.	This Agreement (Section 00 52 00).

2.	Performance Bond (Section 00 61 13.13).

3.	Payment Bond (Section 00 61 13.16).

4.	General Conditions (Section 00 70 00).

5.	Contractor/Subcontract Qualifications (Section 00 45 13)

6.	Drawings Index (Section 00 01 15)

7.	Exhibits to this Agreement (enumerated as follows):

a.	Contractor’s Bid (Section 00 41 00)

8.	The following which may be delivered or issued on or after the Effective Date of the Agreement and are not attached hereto:

a.	Notice to Proceed (Section 00 55 00).

b.	Work Change Directives as issued.

c.	Change Order(s) as issued.

B.	The documents listed in Paragraph 9.01.A are attached to this Agreement (except as expressly noted otherwise above).

C.	There are no Contract Documents other than those listed above in this Article 9.

D.	The Contract Documents may only be amended, modified, or supplemented as provided in Paragraph 3.04 of the General Conditions.

ARTICLE 9 - MISCELLANEOUS

9.01	Terms

A.	Terms used in this Agreement will have the meanings stated in the General Conditions.

9.02	Assignment of Contract

A.   No assignment by a party hereto of any rights under or interests in the Contract will be binding on another party hereto without the written consent of the party sought to be bound; and, specifically but without limitation, moneys that may become due and moneys that are due may not be assigned without such consent (except to the extent that the effect of this restriction may be limited by law), and unless specifically stated to the contrary in any written consent to an assignment, no assignment will release or discharge the assignor from any duty or responsibility under the Contract Documents.

9.03 Successors and Assigns

A.  Owner and Contractor each binds itself, its partners, successors, assigns, and legal representatives to the other party hereto, its partners, successors, assigns, and legal representatives in respect to all covenants, agreements, and obligations contained in the Contract Documents.

9.04 Severability

A.  Any provision or part of the Contract Documents held to be void or unenforceable under any Law or Regulation shall be deemed stricken, and all remaining provisions shall continue to be valid and binding upon Owner and Contractor, who agree that the Contract Documents shall be reformed to replace such stricken provision or part thereof with a valid and enforceable provision that comes as close as possible to expressing the intention of the stricken provision.

IN WITNESS WHEREOF, Owner and Contractor have signed this Agreement.  One counterpart each has been delivered to Owner, Contractor, Engineer and provided to the Contractor for his Bonding Agency.  All portions of the Contract Documents have been signed or identified by Owner and Contractor or on their behalf.

This Agreement will be effective on this _________ day of ______________________, 2023 (which is the Effective Date of the Agreement).

| OWNER: |  |  |  |  |  |  |  |  |  |  | CONTRACTOR: |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Clarendon County Economic Development |  |  |  |  |  |  |  |  |  |  | Digging Deep Construction, LLC |  |  |  |  |  |  |  |  |  |  |
| By: |  |  |  |  |  |  |  |  |  |  | By: |  |  |  |  |  |  |  |  |  |  |
|  | George Kosinski, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Title: | Executive Director |  |  |  |  |  |  |  |  |  | Title: |  |  |  |  |  |  |  |  |  |  |
| [CORPORATE SEAL] |  |  |  |  |  |  |  |  |  |  | [CORPORATE SEAL] |  |  |  |  |  |  |  |  |  |  |
| Attest: |  |  |  |  |  |  |  |  |  |  | Attest: |  |  |  |  |  |  |  |  |  |  |
| Title: |  |  |  |  |  |  |  |  |  |  | Title: |  |  |  |  |  |  |  |  |  |  |
| Address for giving notices: |  |  |  |  |  |  |  |  |  |  | Address for giving notices: |  |  |  |  |  |  |  |  |  |  |
| Clarendon County Economic Development |  |  |  |  |  |  |  |  |  |  | Digging Deep Construction, LLC |  |  |  |  |  |  |  |  |  |  |
| 411 Sunset Drive |  |  |  |  |  |  |  |  |  |  | 7165 Myrtle Beach Highway |  |  |  |  |  |  |  |  |  |  |
| Manning, South Carolina, 29102 |  |  |  |  |  |  |  |  |  |  | Gable, South Carolina 29051 |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | License No.: |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | (Where applicable) |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Agent for service or process: |  |  |  |  |  |  |  |  |  |  |